AGANANG LOCAL MUNICIPALITY

INTEGRATED DEVELOPMENT PLAN

1st DRAFT IDP 2010/11

1. Table of contents

| Content | Pages |
| --- | --- |
| 1. Table of contents | 1-3 |
| 2. Abbreviations | 4-5 |
| 3. Executive summary | 6-11 |
| 3.1. Location | 6 |
| 3.2. Key challenges & Opportunities | 6 |
| 3.3. Priority strategies | 7 |
| 3.4. Legal Framework | 8 |
| 3.5. Object of Local Government | 8 |
| 3.6. Municipal Powers and Functions | 8-9 |
| 3.7. IDP Perspective | 10 |
| 3.8. IDP/Budget Review Structures & Processes | 10-11 |
| 3.8.1. IDP/Budget Review Structures | 11 |
| 3.8.2. IDP/Budget Review processes | 12 |
| 3.8.3. DLGH MEC’s Assessment | 12 |
| 4. Situational analysis | 13-31 |
| 4.1. Demographics | 13 |
| 4.2. Population | 13 |
| 4.3. Focus groups | 13 |
| 4.4. Income & Employment | 14 |
| 5. Infrastructure & basic services analysis | 15-19 |
| 5.1. Water | 15-16 |
| 5.2. Electricity | 16 |
| 5.3. Housing | 16-17 |
| 5.4. Sanitation | 17 |
| 5.5. Waste and Refuse removal | 17 |
| 5.6. Free basic services | 18 |
| 5.7. Roads & transport | 18 |
| 5.8. summary of backlogs | 19 |
| 6. Economic, Spatial & Environmental Analysis | 20-23 |
| 6.1. Economic analysis | 20-22 |
| 6.1.1.. Primary Economic Activities | 20 |
| 6.1.2. Agriculture | 20 |
| 6.1.3. Community based projects | 20 |
| 6.1.4. Secondary economic activities | 20 |
| 6.1.5. Tourism | 20 |
| 6.1.6. Mining | 21 |
| 6.1.7. Comparative and Competitive Advantages of Aganang Economy | 22 |
| 6.2.. Spatial analysis | 22 |
| 6.3. Climate & Environmental analysis | 22-23 |
| 7. Social analysis | 24-27 |
| 7.1. Education | 24 |
| 7.2. Health Social Development | 25 |
| 7.3. HIV/Aids | 25 |
| 7.4. Safety & Security | 26 |
| 7.5. Sports, Arts & Culture | 26 |
| 7.6. Post Offices | 27 |
| 8. Institutional transformation and Development | 27-28 |
| 8.1. Municipal Council | 27 |
| 8.2. Staff Component | 27 |
| 8.3. Employment Equity Plan | 27 |
| 8.4. Skills Development | 28 |
| 8.5. Human Resources Policies | 28 |
| 8.6. OPMS and PMS | 28 |
| 8.6.1. OPMS | 28 |
| 8.6.2. PMS | 28 |
| 9. Financial Viability and Management | 29-30 |
| 9.1. Grants & Subsidies | 28 |
| 9.2. Credit Control and Debt control | 29 |
| 9.3. Investments | 29 |
| 9.4. Audits | 29 |
| 9.5. Budget & Treasury | 29 |
| 9.6. Revenue Management | 29 |
| 9.7. Supply Chain Management | 29 |
| 9.8. Asset Management | 30 |
| 9.9. Risk and Anti Corruption | 30 |
| 10. Good Governance and Public Participation | 30-31 |
| 10.1 Communication | 30 |
| 10.2. Ward Committees & CDW’s | 30 |
| 10.3. Intergovernmental Relations | 31 |
| 10.4. Traditional Leadership | 31 |
| 12. Municipal Priorities | 32-41 |
| 13. Strategic phase | 42-46 |
| 13.1. Vision | 42 |
| 13.2. Mission | 42 |
| 13.3. Motto | 42 |
| 13.4. Core values of the Municipality | 42 |
| 13.5. Strategic objectives and Strategies | 43-46 |
| 13.6. Spatial Development Framework Perspective | 47 |
| 14. Projects | 47-60 |
| 14.1. Aganang Municipal Projects | 47-58 |
| 14.2. Projects by CDM | 60 |
| 14.3.Projects by Sector Dept & Other Institutions | 60 |
| 15. Integration phase | 60 |
| 15.1. Introduction | 60 |
| 15.2. Spatial Development Framework | 60 |
| 15.3. HIV/Aids Strategy | 61 |
| 15.4. Tourism Strategy | 61 |
| 15.5. LED Strategy | 62-63 |
| 15.6. Communication Strategy | 63 |
| 15.7 Sector Plans | 64-65 |
| 16. Annexure | 66 |
| 16.1. Draft Housing Chapter |  |
| 16.2. Draft Budget 2010/11 |  |
| 16.3. Draft Organogram |  |

2. List of Abbreviations

| AA | Affirmative Action |
| --- | --- |
| ABET | Adult Basic Education |
| AIDS | Acquired Immuno Deficiency Syndrome |
| CBO | Community Based Organisation |
| CBP | Community Based Planning |
| CDM | Capricorn District Municipality |
| CMIP | Consolidated Municipal Infrastructure Programme |
| CPF | Community Police Forum |
| DBSA | Development Bank of Southern Africa |
| DME | Department of Minerals and Energy |
| DFA | Department of Foreign Affairs |
| DPLG | Department of Local Government |
| DLGH | Department of Local Government and Housing |
| DWARF | Department of Water Affairs and Forestry |
| EE | Employment Equity |
| EEP | Employment Equity Plan |
| ECD | Early Childhood Development |
| EIA | Environmental Impact Assessment |
| EXCO | Executive Committee |
| IDP | Integrated Development Planning |
| IDZ | Industrial Development Zone |
| IGR | Intergovernmental Relations |
| IT | Information Technology |
| ITP | Integrated Transport Plan |
| KPA’S | Key Performance Area |
| KPI’S | Key Performance Indicator |
| LBSC | Local Business Service Centre |
| LDO’S | Land Development Objectives |
| LED | Local Economic Development |
| LPEGDS | Limpopo Provincial Employment Growth and Development Strategy |
| LSP | Local Service Point |
| MDG | Millennium Development Goals |
| MEC | Member of Executive Committee |
| MGP | Municipal Growth Point |
| NGO’S | Non Governmental Organisation |
| NT | National Targets |
| PCP | Population Concentration Point |
| LEGDP | Limpopo Employment,Growth and Development Plan |
| PHP | People Housing Programme |
| PMS | Performance Management |
| PPP’S | Public Private Partnership |
| RDP | Reconstruction and Development Programme |
| SALGA | South African Local Government Association |
| SAMWU | South African Municipal Workers Union |
| SANRAL | South African National Road Agency Limited |
| SAPS | South African Police Services |
| SCM | Supply Chain Management |
| SDF | Spatial Development Framework |
| SMME | Small Medium and Micro Enterprise |
| WSP | Workplace Skills Programme |
| WSP | Water Service Provider |

3. Executive summary

3.1. Location of the Municipality

Aganang Municipality is situated 45 kilometers west of Polokwane. It is comprised of 107 villages and it is divided into 18 Wards. It covers an area of about 1 852 22 km2 It is a rural Municipality and has 4 Traditional Authorities namely Moletši, Matlala, Maraba and Mashashane. It is the fourth densely populated Municipality within Capricorn District and has a population of 147 300 and total of 34 246 households (Community Survey 2007).

| Municipality | Population | Number of household | Household size |
| --- | --- | --- | --- |
| Molemole Municipality | 100 408 | 27 296 | 5.52 |
| Aganang Municipality | 147 300 | 34 246 | 4,3 |
| Blouberg Municipality | 194 119 | 35 598 | 5.72 |
| Lepelle-Nkumpi Municipality | 241 414 | 58 483 | 6.35 |
| Polokwane Municipality | 561 772 | 130 361 | 6.67 |
| Capricorn District Municipality | 1 243 167 | 285 565 | 6.1 |

Table 1 Source: Census 2001 and Community Survey 2007

3.2. Key Challenges and Opportunities

Aganang Municipality is purely rural and has no township. In terms of Aganang Spatial Development Framework (SDF) it has potential in Agriculture and Tourism. It has challenge of providing Infrastructure & basic services to the community, local economic development and developing a revenue base. It has a potential of developing nodal points as identified by the SDF i.e. Rampuru-Ceres, Mashashane, Madietane, Kalkspruit & Tibane.

| Area | Key Challenges | Opportunities |
| --- | --- | --- |
| Infrastructure & Basic services | Basic service backlogs No bulk services | Opportunity to the grow the economy through Infrastructure and basic services delivery |
| Institutional Capacity & Transformation | Retention of skilled personnel | Opportunity to grow as an emerging Municipality |
| Good Governance & Public Participation | Development and capacitating of Communities in order to effect meaningful participation. | Communities are eager to be involved in Municipal activities and programmes |
| Financial Viability & Management | Lack of Revenue | Development of alternative revenue sources |
| Local economic development | Lack of secondary economic activities No major economic activities | Potential to grow economically |
| Spatial & Environmental | Land ownership is still mainly in the hands traditional councils Development of growth points ,population concentration points and corridors | Enough land for multiple land use. Piloting LUMS |

3.3. Priority Strategies

Informed by the key challenges in line with policy positions and local government strategic agenda Aganang Municipality has identified the following as key strategic priorities for the development of the Municipality and positioning of the Municipality as a catalyst for a better life for our communities.

3.3.1. Delivery of Infrastructure and basic services in line with national targets (NT) and millennium development goals (MDG)

This entails delivery of infrastructure like roads, electricity, water, housing etc. to the Community of Aganang Municipality.

3.3.2. Local Economic development

In terms of the national targets poverty should be halved by 2014. It entails support to LED initiatives, support to Agriculture, support to Tourist potential areas, and initiation of secondary economic activities within the Municipality considering our proximity to Polokwane as the economic hub of the Limpopo Province

3.3.3. Financial Viability and Management

Aganang Municipality does not have revenue base. It solely depends on Grants and Subsidies to deliver on the needs of the Community. Establishment of sound financial systems and development of the revenue raising strategies is central to this noble strategic objective.

3.3.4. Institutional Development and Transformation

Establishment of vibrant institutional structure for the Municipality is key to service delivery. This institutional structure should be continuously transformed to meet the challenges of time. Aganang Local Municipality should continuously strive for improvement and excellence

3.3.5. Development and pursuit of Good Governance and Public Participation in the affairs of the Municipality

Municipalities are stakeholders driven. They must develop mechanisms, processes and procedures for Community and Community organizations involvement in matters of Local Government. This further relates to the development of policies and by laws that will effect meaningful participation and Good Governance.

3.3.6 Intensifying the fight against HIV/Aids

3.3.7. Development and intensifying the special focus programmes

3.4. Legal Framework

Municipalities constitute the last layer of spheres of government in a Democratic South Africa. They (Municipalities) are spheres of government at the coal phase because that is where services are rendered to communities. In terms of the Constitution of the Republic of South Africa Act no 108 of 1996 Municipalities were established with the following objects;

3.5. Objects of Local Government

- Provide Services to the Communities in a sustainable manner

- Provide democratic government to Communities

- Promote local economic development

- Promote safe and healthy environment

- Encourage involvement of communities and Community organization in matters of local government

3.6. Powers and Functions of Aganang Municipality

In terms of Constitution, Municipal Structures Act and Section 12 as promulgated by MEC of Local Government and Housing, Aganang Municipality has the following powers and functions:

| Powers & Functions | Performed | Areas of performance | Not performed |
| --- | --- | --- | --- |
| Municipal planning | × | IDP,SDF,LUMS,site dermacations |  |
| Child care facilities | × | Provision of infrastructure |  |
| Building regulations | × | Allocate sites, provide proof of residence |  |
| Air pollution |  |  | × |
| Local tourism |  |  | × |
| Trading regulations | × | Allocate business sites, development of by-laws |  |
| Water(as provider) | × | Operations and maintenance |  |
| Bill boards and the display of advertisement in public places | × | Construction and development of by-laws |  |
| Cemeteries, funeral parlours and crematoria | × | Infrastructure provisioning and development of by-laws |  |
| Control of public nuisances |  |  | × |
| Fencing and fences |  |  | × |
| Local sports facilities | × | Maintenance |  |
| Traffic and parking | × | Motor Vehicle Licensing & DLTC |  |
| Street trading | × | Provision of market stalls, support to informal businesses |  |
| Refuse removal ,refuse dumps and solid waste |  |  | × |
| Municipal parks and recreation |  |  | × |
| Municipal abattoirs |  |  | × |
| Markets |  |  | × |
| Noise pollution |  |  | × |
| Municipal roads | × | Tarring and grading, construction of bridges |  |
| Licensing and control of undertakings that sell food to the public |  |  | × |
| Pounds | × | Regulation and infrastructure provisioning |  |
| Public places |  |  |  |
| Licensing of dogs |  |  | × |
| Street lighting | × | Provision of Apollo lights & street lights |  |

3.7. Integrated Development Planning Perspective

Integrated Development Planning is an expression of government plan at local level. In essence it is the plan that must incorporate all spheres of government plans for development and delivery of services to all Communities of the Municipality.

The local municipality IDP must thus be aligned to the District IDP, Provincial Growth Development Strategy and National Spatial development perspective. The table below illustrates these linkages.

NSDP

Limpopo Employment Growth and Development Plan

Capricorn District Municipality

Integrated Development Plan

Aganang Integrated Development Plan

3.8. IDP/Budget Review Structures & Processes

3.8.1. IDP/Budget Review Structures

| Structure | Role/s |
| --- | --- |
| Council | Approves IDP & Budget process plan, IDP & Budget, SDBIP Monitor IDP Progress Ensure involvement of stakeholders in IDP/Budget processes |
| Ward Councillors & Ward Committees | Represents the interests of their Wards in the IDP/Budget processes Submit Community needs |
| Traditional Leaders | Represents the interests of their Communities |
| Executive Committee | Responsible for overall Management and coordination of the IDP/Budget processes Chair the Representative Forum |
| IDP/Budget Steering Committee | Steers the IDP/Budget review processes Considers inputs into the IDP/Budget |
| IDP/Budget Clusters/Departments | Provide cluster or departmental expertise in the IDP/Budget processes. Provide technical support to IDP/Budget processes |
| IDP Representative Forum | Platform of stakeholders for provision of inputs to IDP/Budget processes |
| Communities | Communicate their needs and priorities through Ward Committees, Ward Councillors and through village, Ward based meeting and Izimbizos. |

3.8.2. IDP/Budget Review Processes

IDP/Budget Review framework was developed and adopted on the 13 August 2009.

The IDP/Budget review process was driven by the IDP/Budget steering committee. A number of varying activities were followed amongst others; IDP/Budget steering meetings, IDP/Budget Rep forum, Mayoral Izimbizos, and Exco Strategic planning. The table below illustrates the process followed:

| Activity | Description |
| --- | --- |
| IDP/Budget Process plan | The process plan was developed and adopted |
| IDP/Budget Cluster/Departmental meetings | Cluster meetings were convened to give technical input into the IDP Process |
| IDP/Budget Steering Committee | Steering committee meetings were convened to steer the process of the IDP Review process |
| IDP/Budget Rep Forum | 1st IDP Rep Forum was convened and constituted and Aganang status quo report was tabled |
| Exco Strategic planning | Exco strategic planning was convened to take the review process forward |
| Mayoral Izimbizos | Two Izimbizos were held to source Community needs |

3.8.3. MEC’ IDP Assessment Report

The annual MEC’s Assessment of IDP’s forms the basis of the review processes of the IDP and Budget. Issues raised by the assessment report are considered in the next cycle of the IDP review. In preparation of this draft IDP 2010/2011 consideration was made to the IDP assessment report of 2009/2010.

4. Situational Analysis

4.1. Demographic Analysis

4.2. Population

Aganang Municipality has 107 villages and the total population of the Municipality is 147 300 and total number of household is 34 246. The average household size is 4, 3.

| Number of wards | Number of villages | Total Population | Total households | Average household size |
| --- | --- | --- | --- | --- |
| 18 | 107 | 147 300 | 34 246 | 4,3 |

Table 2: Community Survey 2007

4.3. Focus Groups

The majority of the population of Aganang Local Municipality is mainly women. The implication thereof is that more programmes should be geared towards women empowerment. The table 3 below illustrates the distribution of population in terms of gender and disability.

| Gender | Total in percentage |
| --- | --- |
| Male | 45,52 |
| Female | 54,48 |
| Youth(14-35 yrs) | 34,28 |
| Disability |  |
| Number disabled | 6,31 |
| Number not disabled | 93,69 |

Table 3: Community Survey 2007

4.4. Income & Employment

| Category | Percentage |
| --- | --- |
| Employed | 9,94 |
| Unemployed | 8,74 |
| Not economically active | 30,43 |
| Income | Percentage |
| No income | 57,35 |
| R1-R400 | 11,79 |
| R401-R800 | 8,86 |
| R801-R1600 | 12,83 |
| R1601-R3200 | 1,59 |
| R3201-R6400 | 3,15 |
| R6401-R12800 | 2,39 |
| R12801-25600 | 0,51 |

Table: 4 Community Survey2007

Table 4 above illustrates income and employment status within the municipality. The majority of people are not employed and further that most of the household do not have income.

Developmental challenges

- The above scenario poses a challenge for the Municipality to robustly engage in employment creation initiatives that can turnaround the situation of the Communities for sustainable livelihoods.

5. Infrastructure and Basic Services Analysis

5.1. Water

| Water Status | Census 2001 | Community Survey 2007 |
| --- | --- | --- |
| Piped water inside dwelling | 1,3 | 4,3 |
| Piped water inside the yard | 33,9 | 38,6 |
| Piped water from access point outside yard | 46,6 | 34,7 |
| Borehole | 8,1 | 12,1 |
| Spring | 0,1 | 2,0 |
| Dam/pool | 1,5 | 2,3 |
| River/stream | 2,9 | - |
| Water vendor | 0,8 | 4,0 |
| Rainwater tank | 0,2 | 0,4 |
| Other | 4,5 | 1,5 |

Table: 5 Source: Community Survey 2007

Aganang Municipality is currently not a water authority but only a water provider. There are only two Water schemes (Houtrivier & Mashashane) that supply water to some of the Wards within the Municipality. Houtrivier scheme supply water to villages of Ward 11 and two villages of Ward 09. Mashashane scheme supply water to villages of Ward 13, 14 & 15.

The rest of other Wards in the Municipality are mainly provided water through boreholes using either electric or diesel pumps. The above table shows the state of water supply within the Municipality and how it has improved from 2001 to 2007.for example there is a significant improvement in yard connections from 33, 9 to 38, 6. Increase in boreholes from 8, 1 to 12, 1.

Water provision status

| Villages with yard connections | Villages within RDP Standard | Villages below RDP standard | Total households served | Total households outstanding |
| --- | --- | --- | --- | --- |
| 9 | 37 | 61 | 19 440 | 14 800 |

Developmental Challenges

- Water supply within the Municipality is still a major challenge. The two water schemes have operational challenges for example breakdown of pumps and electrical equipment. Mashashane plant water source is not enough to cater for all the Communities at all times.

- With regard to borehole water supply there are problems of transformer theft, stealing of diesel pumps, operational breakdowns, illegal connections, extension of settlements etc.

- There is a challenge of partial water supply in villages and inadequate reticulation in villages

5.2. Electricity

The Municipality has made much progress with regard to electrification. Of 107 Villages 100 have been electrified and only 7 villages are currently under electrification and only 3055 households(post connections) are remaining in order to meet the 2012 target. This represents a significant progress in the process of electrification of villages by the Municipality.

Electricity provision status

| Total villages served | Villages under electrification | Household outstanding(post connections) | Total households served | Total households outstanding |
| --- | --- | --- | --- | --- |
| 100 | 7 | 3055 | 31 191 | 3055 |

Table: 6 electricity provision status

Developmental Challenges

The following are current challenges with regard to electricity:

- Electrification of outstanding villages as per electricity priority list

- Electrification of new extensions in villages that have experienced expansion.

- Cultivation of culture of electricity saving amongst communities.

- Weak electricity that cut off easily

4.3. Housing

Aganang Municipality is neither a housing authority nor provider. Currently housing provision is done by the Department of Local government and Housing and the Municipality only assist in the coordination of the provision. The current rural housing backlog within the Municipality stands at 2763.

The Municipality with the assistance of DLGH has developed a draft housing chapter which will be catalyst to housing development within the Municipality.

| RDP Backlog | Blocked houses backlog | Overall total backlog |
| --- | --- | --- |
| 2336 | 427 | 2763 |

Table:7 Housing backlog

Developmental Challenges

- Provision of houses to the needy households as per beneficiary list

- Eradication of blocked housing projects within the Municipality.

- Development and provision of subsidized housing projects.

- Housing developments for new demarcated residential areas

4.4. Sanitation

The sanitation backlog within the Municipality is still very huge (as depicted by the table below). Currently this service is provided for by the Capricorn District Municipality. The district annually allocation funds towards construction of VIP toilets within the Communities of the Municipality.

| Type of Sanitation | Percentage status |
| --- | --- |
| Flush toilet | 0,94 |
| Flush toilet with Sceptic tank | 0,82 |
| Dry toilet facility | 1,21 |
| Pit toilet with Ventilation(VIP) | 16,23 |
| Pit toilet without Ventilation | 70,89 |
| Bucket System | 0 |
| Chemical Toilet | 0 |
| None | 9.19 |

Table 8: Source Community Survey 2007

Developmental Challenges

- Need for funds to meet the National target on Sanitation

- Households without Sanitation

4.5. Waste and Refuse Removal

| Type of Refuse removal | Status in percentage |
| --- | --- |
| Own dump | 94,55 |
| No rubbish | 0,79 |
| Other 2,66 | 2,66 |

Table 9: Source Community Survey 2007

There is no Waste and Refuse removal within the Municipality however with the assistance of the district a landfill site is still the process of establishment. The majority of households use own dumps as depicted by the table above.

Developmental Challenges

- Establishment of landfill site

- Establishment of waste management unit

- Waste management campaigns

4.6. Free basic services

Municipality provides free basic services to all Communities in the form of free basic water and free basic electricity. All villages receive free basic water through provision of diesel and oil and payment of electricity bills for those that use electric pumps.

Free basic electricity is provided to all indigents households. Currently 3679 households are on the indigents roll and benefit FBE.

Developmental Challenges

- Turn around time for configuration of needy households for indigent electricity

- Reluctance of benefiting households to collect free electricity

- Inaccessible and inadequate vending stations for free basic electricity

- Provision of alternative energy to communities without electricity

4.7. Roads and Transport

The Municipality has moved apace with the improvement of roads infrastructure.. Most of the main Municipal roads are tarred or under the process of tarring. This will enhance mobility within the municipality and further assist the transport industry to grow.

The Municipality has a backlog of 574 kilometers that still needs to be tarred.

The most common means of transport within the Municipality is mainly buses, taxis, carts, bicycles and other people travel on foot for shorter distances. Currently there are five taxi ranks within the Municipality that support the taxi industry. (See table: 8 below)

| Name of the taxi rank | Location within the Municipality |
| --- | --- |
| Kalkspruit taxi rank | Ward 11 Kalkspruit village |
| Rametloana taxi rank | Ward 08 Rametloana village |
| Tibane taxi rank | Ward 07 Tibane village |
| Ipopeng taxi rank | Ward 16 Setumong village |
| Mashashane taxi rank | Ward 15 Mohlonong village |
| Mamehlabe taxi | Ward 02 Mamehlabe village |

Table: 10 list of taxi ranks

Tarring of roads backlog

| Kilometers covered | Kilometers outstanding |
| --- | --- |
| 80,9 | 574 |

Developmental challenges

- Only three graders

- Grading of internal streets

- Completion of outstanding roads for tarring

- Construction of bridges

- Development of integrated transport plan

- Development of road maintenance plan

- Continued construction of additional bus shelters

4.8. Municipal wide summary of backlogs

| Electricity |  | Water |  | Sanitation |  | Housing |  | Tarred roads |  | Refuse removal |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| H/H having | H/H not having | H/H having | H/H not having | H/H having | H/H not having | H/H having | H/H not having | Km tarred | Km not tarred | H/H having | H/H not having |
| 31 191 | 3055 | 19 446 | 14800 | 5 382 | 28 864 | 31 483 | 2763 | 80,9 | 574 | 0 | 34 246 |

6. Economic, Spatial and Environmental Analysis

6.1. Economic Analysis

Aganang Municipality is predominantly rural however it has potential to grow in both primary and secondary economic activities. This refers to both production and manufacturing activities. Currently there are no major economic activities taking place except subsistence initiatives. The municipality has developed and adopted both LED Strategy and LED plan. The LED Strategy identifies agriculture and tourism as the key economic drivers of the Municipality. These areas further are in line with key economic drivers of the economy of Limpopo province as identified by Limpopo Growth Development Strategy (LGDS). However a lot of work still needs to be done to take both agriculture and tourism to another level.

6.1.1. Primary economic activities

The economic activities that take place within the Municipality are mainly agriculture and Community based projects initiatives

6.1.2. Agricultural activities

Most Communities of Aganang Municipality plough maize and keep livestock like cattle, goats, sheep etc for subsistence. This activity is done in almost every village within the Municipality.

The success of crop farming depends on amount of rain per rainy season.

6.1.3. Community based projects

There are a number of community based projects initiatives that are running within the Municipality. These range from poultry farming, goat and cattle projects, egg production and vegetables production.

6.1.4. Secondary economic activities

There are no major Manufacturing activities taking place within the Municipality despite activities of poultry farming, maize farming et cetera, Activities with regard to brick making, paper production et cetera.

6.1.5. Tourism

There are areas of potential within the Municipality with regard to tourism. Areas identified are Matlala game reserve (Mogoshi Mountains), Utjane dam and Ratang baeng game reserve. A lot of efforts have to be put in order to tap into the potential of these areas. The picture below shows some tourist potential at Mogoshi Mountains at Matlala a thaba.

Mogoshi Mountains in Matlala a thaba (Ward 16)

6.1.6. Mining

There are no mining activities within the Municipality however exploration are underway to check feasibility of platinum deposits south western part of the Municipality. These mining prospects are around the areas in ward 18 and 10.

Development challenges

- Development of tourism potential areas

- Maximization of production and capacity level of primary economic activities within the Municipality

- Enough financial resources to support Community projects initiatives

- Establishment of major manufacturing activities within the municipality.

- Capacity building of LED initiatives

- Establishment of Markets

6.1.7. Comparative and Competitive advantages of Municipal Economy

Aganang Municipality although rural has economic potential that, if tapped into, can become competitive. These borders around the following key issues:

- Potential for agriculture(both crop and livestock), tourism and prospects of mining

- Located with the Capricorn district Municipality which is a provincial logistic hub

- Due to the Municipality’s proximity to Polokwane it can become a manufacturing area with Polokwane providing the market

- Aganang Municipality ,through Road D3390(Gilead road),links Polokwane with Mogalakwena, Lephalale and Botswana which provides potential as a corridor(East-West corridor)

- Enough cheap land for secondary economic activities(although most of the land is still in the hands of Traditional Councils)

6.2. Spatial Analysis

The Municipality is mainly rural and the vast majority of land divided into both agricultural and residential.

The municipality has reviewed the spatial development framework (SDF). The Spatial development framework provides direction to development and is further aligned to the District SDF, Limpopo Growth and Development Strategy and National Spatial Perspective. The SDF identifies varying developmental potentials within the Municipality. These comprise of Municipal growth point, Population concentration points, Local service points and transport corridors.

Developmental challenges

- Attraction of investment to develop areas as identified by the SDF

- Provision of the requisite bulk infrastructure services to areas of potential for development of the Municipality

- Land turner up grading within the Municipality

- Implementation of land use management scheme

6.3. Climate & Environmental Analysis

The municipality has developed an environmental management plan in order to take up issues of environment as we develop our Communities. In pursuit of sustainable development environmental management is critical to this noble notion. Whenever projects are undertaken within the Municipality environmental impact assessments are conducted to ensure that environmental issues are taken into consideration. This in the main is to ensure sustainable development.

Aganang Municipality experience moderate climate with hot and rainy summer and cold winters.

The following are generally environmental problems that are experienced within the Municipality cost by multiple factors. See table below.

- Land degradation

- Deforestation

- Air pollution

- Water pollution

- Veld fire

| Environmental Problem | Description |
| --- | --- |
| Land degradation | Many caused by overgrazing and food paths |
| Deforestation | Chopping of firewood |
| Air pollution | Burining of wastes, and vehicle emissions |
| Water pollution | Mainly open field dumping |
| Veld fire | Mainly during winter |
| Alien plants | In some areas of the municipalities like ward 06 & Mashashane area |
| Waste collection |  |

7. Social Analysis

7.1. Education

| Level of education | Percentage |
| --- | --- |
| No schooling | 10,75 |
| Grade 0 | 2,90 |
| Grade 1-7 | 33,55 |
| Grade 8-12 | 35,8 |
| Grade 12 with post Matric under graduate qualification | 2,24 |
| Grade 12 and post graduate qualification | 2,71 |
| Certificate/diploma without Matric | 1,16 |

Table 12: Community Survey 2007

Aganang Municipality is comprised of 9 education circuits. Currently within the municipality there are pre schools, special schools, ABET centre, primary and secondary schools. There are no tertiary institutions except private initiatives that offer computer, security etc.

The table 9 above indicates the distribution of education levels within the Municipality.

The table 10 below shows distribution of primary and secondary schools per circuit.

| Name of the Circuit | Number of primaries | Number of Secondaries | Total schools per circuit |
| --- | --- | --- | --- |
| Bakone | 7 | 5 | 12 |
| Mogoshi | 17 | 13 | 30 |
| Maune | 17 | 12 | 29 |
| Maraba | 11 | 5 | 16 |
| Vlakfontein | 18 | 13 | 31 |
| Moletsi | 26 | 26 | 52 |
| Moloto | 13 | 10 | 23 |
| Bochum East Circuit | 5 | 2 | 07 |
| Totals | 114 | 86 | 200 |

Table 13: Aganang Circuit Offices

Developmental challenges

- Literacy campaigns and ABET Centres to reduce the level of people that have never gone to school as indicated above.

- Lack of tertiary institutions within the Municipality makes percentage of people with post Matric qualification very low.

- Delivery of basic services to schools like water, sanitation, electricity and classrooms.

- Construction of Preschools for Early childhood development education.

- Development and support of early child development.

7.2. Health and Social Development

Aganang Municipality has one hospital and 12 Clinics (see table below). There is also a systems of mobile clinics to all the villages of the Municipality .There is also team of home based carers and drop in centres which operate within the Municipality which are critical to health and Welfare service to our Communities.

| Health facilities | Ward |
| --- | --- |
| Lonsdale clinic | Ward 06 |
| Maraba clinic | Ward 11 |
| Mashashane clinic | Ward 13 |
| Matlala clinic | Ward 16 |
| Kolopo clinic | Ward 03 |
| Rosenkrantz clinic | Ward 02 |
| Schoongezicht clinic | Ward 01 |
| W.F Knobel Hospital | Ward 08 |
| Uitkyk no 3 clinic | Ward 01 |
| Sello Moloto clinic | Ward 05 |
| Diana clinic | Ward 15 |
| Seema Clinic | Ward 10 |
| Ngwanallela Clinic | Ward 02 |

Table: 14 List of clinics

7.3. HIV/Aids

The municipality has developed both the HIV/Aids Strategy and plan to fight the epidemic. This strategy is premised on four pillars of the national strategy that is, prevention, treatment, research and human rights. The primary source of HIV/Aids statistics is W.F. Knobel hospital. The prevalence increase per annum within the Municipality is at 4%.

Community home based Organisation and drop in centres are central in the fight against HIV/aids although they have challenges of funds.

Developmental Challenges

- Improvement of health services in terms of customer care

- Lack of medications at Clinics and mobile clinics

- Failure of mobile clinics to owner schedule

- Support to home based carers

- Lack of funds by drop in centres

- Lack of pay point shelters

- Funding and support of Community homes based are Organisation and drop in centres.

7.4. Safety & Security

Aganang Municipality is a stable Municipality in terms of issues of safety and security. The Municipality has one police station (Matlala) and one satellite at Mohlonong (under construction) and other parts of the Municipality mainly some villages of Moletsi, Maraba and Mashashane are serviced by Seshego Police station. There are Community Police Forums established in Communities of the Municipality. The top five priority crimes as per statistics provided by Matlala Police station are mainly assault (GBH and Common) housebreaking (residence and business) and common robbery. This is on basis of their level of prevalence.

Developmental Challenges

- Revival and capacitation of Community Police forums

- Establishment of additional satellites within the Municipality

- Conducting crime prevention campaigns

7.5. Sports, Arts and Culture

The municipality has abundance of potential with regard to sports, art and culture. There are sports, art and culture activities that are taking place within the municipality i.e. soccer, athletics, netball, indigenous games etc. In terms of art culture there are activities like art and craft, traditional dance choirs etc. currently the Municipality has two sports grounds at Tibane and Mohlonong. There 5 community halls and one library.

| Sports & library facilities | Ward |
| --- | --- |
| Tibane stadium | Ward 07 |
| Mohlonong stadium | Ward 15 |
| Ipopeng one stop centre library | Ward 16 |

Table 15

Developmental Challenges

- Sports facilities still needs to be developed to acceptable standards

- Library still inadequate for the entire Municipality

- Arts and culture still needs to be developed and supported

- Renovation and maintenance of Community halls

7.6. Post offices

There are 8 Post offices within the Municipality and most of the villages have village based lobby boxes. There is still a need to roll out yard based post delivery service.

| Post office | Ward |
| --- | --- |
| Mashashane | 13 |
| Juno | 07 |
| Leokaneng | 02 |
| Bakone | 16 |
| Maraba | 11 |
| Lonsdale | 06 |
| Ntsima | 01 |
| Cornelia | 09 |
| Thibedi | 09 |

Table: 16

8. Institutional analysis

8.1. Council

Aganang Municipality has been established in terms Section 12 notice of 2000 and it is thus category B and Executive type Municipality. It has 36 Councillors and has the latitude to designate certain Councillors as full time Councillors. The Municipality has designated three Councillors as full time, that is, Mayor, Speaker and Chief Whip. The Municipal Council sits quarterly.

8.2. Staff Component

Aganang Municipality has four departments namely Corporate Services, Budget & Treasury, Technical services, Economic Development Planning and all these departments are overseen by Office of the Municipal Manager.

8.3. Employment equity

In line with employment equity imperatives Aganang Municipality has developed and adopted employment equity plan (EEP) that serves as a catalyst for affirmation of previously disadvantage sections of the Community. The EEP is reviewed annually.

| Current Number of employees | Number female | Number male | Number Youth | Number disabled |
| --- | --- | --- | --- | --- |
| 70 | 32 | 38 | 54 | 0 |

8.4. Skills Development

Skills development is critical for the development of employees and communities in general. Annually the Municipality reviews work place skills plan (WSP) aimed at capacitating Councillors and employees. In order to implement the WSP the Municipality annually allocate budget towards training.

8.5. Human Resource Policies

The Municipality has developed and adopted Human resource policies that provide clarity on how the Municipality should go about handling of human resource issues. These policies are reviewed annually to ensure their relevance and comparability with relevant legislation.

8.6. Organizational Performance Management System (OPMS) & Performance Management System (PMS)

8.6.1. OPMS

The Municipality annually reviews and adopts Service Delivery and Budget Implementation Plan. This forms the basis of the Municipality’s Organizational Performance Management System. Quarterly performance reviews are done at different levels. These are done at the level of department, Management, Executive Committee and Council.

8.6.2. PMS

The Municipality has PMS policy in place. Performance contracts are signed with Section 57 Managers by employees and annual assessments are conducted.

Developmental Challenges

- Continued development of institutional capacity

- Continued development and review of human resource policies.

- Skills development

- Cascading PMS to lower levels

9. Financial Viability and Management

9.1. Grants & Subsidies

The Municipality receives Grant and subsidies like any other Municipality within the Republic of South Africa. The Majority of the budget of the Municipality is provided for by these annual allocations of equitable shares.

9.2. Credit and Debt Control

The Municipality has developed and adopted Credit and debt control by law and policies. The purpose thereof is to have clear system that guides credit and debt management.

9.3. Investments

In order to augment its finances, the municipality invests some monies in order to raise funds for the Municipality. This is done from time to time depending on the availability of funds

9.4. Audits

Aganang Municipality annually conducts both internal and external audits through auditors and Auditor General’ office. The Municipality has appointed an Audit committee and there is internal audit unit established.

Annually the Municipality considers Audit recommendations and develop action plans on the basis of the management letter issued by the Auditor General.

9.5. Budget and Treasury

There is an established Budget and treasury office that presides over all budget issues and ensures compliance with the necessary budget and treasury regulations.

9.6. Revenue management

The municipality has income section that drives all activities pertaining to revenue generation include the implementation of property rates within the Municipality as a mechanisms for revenue generation within the Municipalities.

9.7. Supply Chain Management

The Municipality has established the supply chain management unit. A number of SCM policies have been developed and adopted in order to give guidance to the unit. However the unit still needs to be strengthened in order to be able adequately deal with SCM issues

9.8. Asset management

The municipality has developed systems and policy for asset management. Asset policy has been developed and adopted. There is a unit that focuses on asset management although it still has a challenge of shortage of staff.

9.9. Risk and Anti Corruption

The Municipality has systems of overcoming Risk and Corruption. There are clear lines of segregation of duties and responsibilities and risk assessments are conducted from time to time. This assessment helps the Municipality improving on issues of Risk and Anti Corruption. The Municipality is further in the process of establishing Risk and Security Management unit.

Developmental challenges

- Development of asset maintenance plan

- Continuous implementation of audit reports recommendations

- Development of internal audit capacity within the Municipality

10. Good Governance & Public Participation

10.1. Communication

Communication is a catalyst to development. There is a communication unit within the municipalities that ensure that Municipal Community is talking. This unit uses different mediums to facilitate communication through news letters (internal & external), print media, radio and different Community participation fora available within the Municipality.

There is Communication Strategy and Communication policy that informs communication within the Municipality and Communication between the Municipality and external stakeholders

10.2. Ward Committees & Community Development Workers

The municipality as a category B Municipality has a system of Ward Committees established in all 18 wards. These Committees are further provided support through a system of Ward Offices administered by Ward Officers. There is an annual budgetary allocation to support ward committees. The current challenge is around continuous capacitation of ward committees, ward committees membership turnover.

There are Community Development workers in the Municipality deployed in all Wards. These workers are critical in doing the community development work in the wards.

10.3. Intergovernmental Relations

In line with the intergovernmental Relations Framework of 2005, Aganang Municipality promotes and is engaged in dialogue through a number of forums that are established both provincially and at district level. At Provincial level the Municipality participates and also report progress at Premier IGR Forum wherein the Mayor and the Municipal Manager are participants. This forum is coordinated at provincial level and sits twice annually to look into the performance of Municipalities and provincial departments on matters of service delivery, institutional development, financial viability, local economic development good governance and Public participation. Another provincial forum that interacts over financial matters is the Chief Financial Officers’ Forum. The forum transacts issues related to matters of financial viability and financial accounting.

Other Fora that sit at the district level are:

- Municipal Mangers’ Forum

- HR Working group

- Planning forum

- Communicators’ forum

- Chief Financial Officers’ Forum

- Political Office Bearers Support staff

- Skills Development Forum

10.4. Traditional Leadership

The Municipality is comprised of four traditional authorities namely Moletši, Maraba, Matlala and Mashashane. Traditional Leaders are Ex Officio members of Municipal Council. There is Executive Committee Traditional Leaders Forum where the Mayor interacts with the Traditional leadership. At the Ward level Ward Councillors interact with Mantona through Mantona’ Forum.

Developmental Challenges

- Continued capacitation of Ward Committees

- Continued involvement and engagement of Traditional leaders in the affairs of the Municipality

- Establishment and sustenance of Local IGR structure

- Striving for improved Communications amongst Municipal stakeholders

12. Municipal priorities

12.1. Introduction

After consideration of all issues as raised by communities and developmental challenges faced by the Municipality the following are priorities of the Municipality. They comprise primary priorities, secondary priorities and different priorities with regard to different services and their prioritization with respect of Wards and villages. These priorities guide the allocation of resources from time to time as per IDP/Budget review cycles

Municipal Priorities are as follows:

- Creation of employment and Sustainable Income

- Access to Clean Water

- Access to better health service and reduced risk of HIV/Aids

- Improved safety and Security services

- Improved education

- Improved access to Sanitation

- Better housing

- Improved welfare services

- Better road infrastructure and transport

- Access to Community support facilities

- Electricity

- 2. Priorities per service needs

In order to facilitate forward planning the Municipality has developed priorities per service need. These help the Municipality to plan ahead. These are reflected as follows:

12.2.1. (A)Electricity Electrification of villages 1. Ramoshoane (2009/10) 2. Makgodu, Mohlajeng Extensions (2009/10) 3. Rammobola (2009/10) 4. Goedgevonden (2009/10) 5. Sechaba (2009/10) 6. Uitkyk 1-2-3 (2009/10) 7. Extension Cluster Ward 13,14,15(700) 8. Extension Cluster Ward 11 & 12(374) 9. Extension Cluster 1,2,3,4,5,6,8,9(629) 10.Extension Cluster Ward 7,10,16,17,18(285)

12.2.1. B Electricity Upgrading - Ngwanallela (2009/10)

Clinics

- Dibeng

- Marowe

- Segoahleng

- Flora

- Mabitsela

- Bergzicht

- Tibane

- Mohlajeng

- Township clinic

- Boratapelo

- Boslagte

- Mashamaite

- Naledi

- Utjane

- Cooperspark

- Madietane

- Sechaba

12.2.3. Health Centres

1. Mashashane clinic

2. Percy Clinic

3. Maraba Clinic

4. Tibane

5. Diana clinic

6. Cooperspark health Centre

12.2.4. Renovation of Clinics

1. Percy (Renovated)

2. Schoongezicht

12.2.5. Community halls

1. Township-Nodal point

2. Mashashane Cluster

3. Masehlong

4. Maraba hall

12.2.6. Upgrading of halls

1 Seema

2. Maribana

3. Karabi hall

4. Jupiter

12.2.7. Renovation of Tribal Offices

1. Maraba tribal offices

12.2.8. Water

Tibane Cluster 1

- Vlakfontein

- Moetagare

- Hwibi

- Ga-Seema

- Mabopane

- Juno

- Tibane

- Boslagte

- Goedgevonden

- Prospect

- Mamehlabe

Mankgodi Cluster 2

- Kanana

- Cooperspark

- Mohlajeng Extension

- Terrebrugge.

- Uitkyk 1, 2 & 3.

- Schoongezicht

- Masehlong

- Mankgodi

- Mohlajeng.

- Burgwal.

Pinkie-Sebotse Cluster 3

- Fairlie

- Leokaneng

- Mabitsela

- Pinkie- Sebotse

- Rosenkrantz

- Ngwanallela

Rampuru Cluster 4

- Selepe

- Chloe B

- Rammobola

- Chloe A

- Kgabo Park

- Rapitsi

- Maupye

- Helena

- Ceres

- Rampuru.

Bakone Cluster 5

Bakone Cluster 5A

- Phetole

- Ga-Selolo

- Manamela

- Phoffu

- Dibeng

- Setumong

- Madietane

- Semaneng

- Phomolong

Bakone Cluster 5B

- Boratapelo

- Mpone-Ntlolane

- Kgomoschool

- Maineleng

- Saaiplaas

- Korton

- Mahwai

- Ramalapa

Mashashane Cluster 6

Mashashane Custer 6A

- Mashashane Moshate (Jeremane)

- Mapateng

- Maune (Masioneng)

- Boetse

- Segwahleng

- Mandela

- Sebora

- Matlapa

- Mohlonong

- Kgasha

Mashashane Cluster 6B

- Glenrooi

- Mars

- Jupiter

- Manyapye

- Diana

- Utjane

Mashashane Cluster 6C

- Monotwane 2 (Mapeding)

- Bellingsgate

- Monotwane

- Naledi

- Venus

- Madiba

- Bergzicht

Houtrivier Dam Cluster 7

- Kalkspruit

- Ga-Kgoroshi

- Magongoa

- Lepotlako

- Christiana

- Sechaba

- Washbank

Marowe Cluster 8

- Kolopo

- Machabaphala

- Marowe (Moletsana)

- Phaudi.

- Sekuruwe.

- Maribana

Phago Cluster 9

- Flora

- Rametlwane

- Ga-Piet

- Rankhuwe

- Makgodu

- Lonsdale

- Phago

- Mashamaite

- Monyoaneng

- Mabiloane

12.2.9. Sanitation

| Item | Village | Ward |
| --- | --- | --- |
| 1 | Mamehlabe | 2 |
| 2 | Mandela | 13 |
| 3 | Burgwal | 1 |
| 4 | Matlapa | 14 |
| 5 | Ramoshoane | 6 |
| 6 | Phetole | 17 |
| 7 | Mabiloane | 5 |
| 8 | Magongoa | 11 |
| 9 | Ga-Phago | 4 |
| 10 | Dibeng | 18 |
| 11 | Seema | 7 |
| 12 | Uitkyk 1, 2 & 3 | 1 |
| 13 | Segoahleng | 14 |
| 14 | Kgoroshi | 9 |
| 15 | Mabitsela | 2 |
| 16 | Goedgevonden | 10 |
| 17 | Mamehlabe | 2 |
| 18 | Sekuruwe | 3 |
| 19 | Naledi | 12 |
| 20 | Kgabopark | 8 |
| 21 | Mashamaite/Makgodu | 5 |
| 22 | Kgomoschool | 18 |
| 23 | Kanana | 4 |
| 24 | Glenrooi | 15 |
| 25 | Rammobola | 6 |
| 26 | Kalkspruit | 11 |
| 27 | Bergzicht | 12 |
| 28 | Kolopo | 3 |
| 29 | Boratapelo | 10 |
| 30 | Saaiplaas | 16 |
| 31 | Juno | 7 |
| 32 | Mpone-Ntlolane | 18 |
| 33 | Venus | 12 |
| 34 | Vlakfontein | 9 |
| 35 | Moshate/Jeremane | 13 |
| 36 | Cooperspark | 1 |
| 37 | Boetse | 14 |
| 38 | Rammetloane | 8 |
| 39 | Madietane | 17 |
| 40 | Rankhuwe | 5 |
| 41 | Bellingsgate | 12 |
| 42 | Selolo | 16 |
| 43 | Washbank | 11 |
| 44 | Flora | 4 |
| 45 | Rapitsi | 6 |
| 46 | Mohlonong | 15 |
| 47 | Hwibi | 10 |
| 48 | Marowe/Moletsana/Machabaphala | 3 |
| 49 | Boslagte | 7 |
| 50 | Pinkie-Sebotse | 2 |
| 51 | Sechaba | 9 |
| 52 | Terbrugge | 1 |
| 53 | Maribana | 3 |
| 54 | Masehlong | 4 |
| 55 | Monyoaneng | 5 |
| 56 | Lonsdale | 6 |
| 57 | Tibane | 7 |
| 58 | Ceres | 8 |
| 59 | Moetagare | 10 |
| 60 | Christina | 11 |
| 61 | Utjane | 13 |
| 62 | Kgasha | 14 |
| 63 | Jupiter | 15 |
| 64 | Semaneng | 16 |
| 65 | Mankgodi | 1 |
| 66 | Leokaneng | 2 |
| 67 | Phaudi | 4 |
| 68 | Ga-Piet | 5 |
| 69 | Prospect | 7 |
| 70 | Maupye/Helena/Selepe | 8 |
| 71 | Rampuru | 9 |
| 72 | Mahoai | 10 |
| 73 | Lepotlako | 11 |
| 74 | Monotwane | 12 |
| 75 | Maune | 13 |
| 76 | Sebora | 14 |
| 77 | Mapeding | 15 |
| 78 | Setumong | 16 |
| 79 | Kgomoschool | 18 |
| 80 | Schoongezicht | 1 |
| 81 | Korton | 9 |
| 82 | Mapateng | 14 |
| 83 | Madiba | 15 |
| 84 | Mohlajeng | 1 |
| 85 | Ramalapa | 9 |
| 86 | Mars | 15 |
| 87 | Matlaleng | 9 |
| 88 | Mabopane | 07 |
| 89 | Ngwanallela | 02 |

12.2.9. Tarring of Roads

- D 3378 (Kalkspruit to Sechaba Phase 2)(2009/10)

- D3432 (Korton to Chloe ) (2009/2010)

- D3402 (Knobel to Lonsdale Clinic )(2010/11)

- D3356 (Monotwane to Diana Clinic)

- D3394 (From D3390  to Goedgevonden Clinic)

- D3428 ((Pinkie to Rosenkrantz Clinic)

- D3370(Mohlonong to D19  Kalkspruit)

- D3420 (Lonsdale clinic  to Rankhuwe via Monyoaneng Clinic)

- D3382 (Ipopeng via Mohoai, Boratapelo  to Moetagare)

- D3359 (Mandela via Glenrooi ,Jupiter, Phetole to Selolo)

- D3457 (Kanana to Mohlajeng)

- D3364 (Sekgopetjane D19 to Bellingsgate D3355)

- D3394 ( Ga-Seema via Goedgevonden to Hwibi)

- D3349 (Mashashane Clinic via Moshate to Matlapa)

- D3428 (Fairlie via Mabitsela , Leokaneng to Pinkie Sebotse)

- D3465 (Marowe to Maribana)

- D3431 (Masehlong via Cooperspark to Rosenkrantz)

- D3376 (Dibeng via Phofu to In-service)

- D3412 ( Washbank to D3378 Cornelia)

12.2.10. Priority for RAL/CDM Roads

- D3355 ( Sebora Via Mohlonong –Matlala Clinic)

- D3377 ( Ipopeng to Gilimburg)

- D19 (Tibane to N11)

12.2.11. Low level Bridges

- Christiana Bridge(2008/09)

- Burgwal Bridge(2008/09)

- Maineleng to Christina

- Madietane to Phetole  (Low level bridge)(2009/10)

- Mashamaite 1 to Mashamaite 2

- Juno Bridge

- Utjane to Mashashane Clinic

- Pinkie Sebotse to Cooperspark

- Terrebrugge to Kodumela School

- Selolo  Village

- Piet to Rankhuwe

- Morwasethula to Mapateng

- Phoffu to Mokopane

- Dibeng to Limburg

- Mohlonong to Glenrooi

- Mankgodi to Uitkyk No.2 (Low level bridge)

- Masehlong to Khwinana School bridge

- Masehlong to Mohlajeng, Kanana two bridges

- Monotwane  to Diana Enlarging bridge

- Joel Sibasa to Jupiter

- Mars to Jupiter (Low level bridge)

- Bergzicht to Bellingsgate

- Mohlonong to Madiba

- Ramalapa to Magwai

- Ceres to Sechaba

- From D19 to Washbank

- Sebora to Graveyard

- Segwahleng

- Boetse

- Ga-Seema Bridge

- Ngwanallela

- Leokaneng

- Pinkie/Sebotse

- Fairlie to Mabitsela

12.2.12. Pre-Schools

- Dibeng(2008/09)

- Segoahleng  (Mmanaga)(2008/09)

- Ceres(2009/10)

- Moetagare(2009/10

- Mars(2009/10)

- Manamela

- Lepotlako

- Mabitsela (Mpanonyane)

- Mashamaite

- Rampuru

- Masehlong (Kgaiwa)

- Pinkie-Sebotse (Material)

- Sebora (Jonas Kgapu)

- Rankhuwe (Material)

- Monotwane

- Rametloana

- Phago (Hlanaphore)

- Mankgodi

- Seema

- Manyapye

- Kalkspruit

- Kolopo

- Semaneng

- Mapateng

- Venus

- Jupiter

- Madietane

- Ramalapa

- Boratapelo

- Rapitsi

- Phoffu

- Tibane

- Uitkyk No. 1

- Bellingsgate

- Mamehlabe

- Mabiloane

- Magongoa

- Hwibi

- Ramoshoane

- Mohlonong

- Boslagte

- Monyoaneng

- Saaiplaas

- Rammobola

- Kgomoschool

- Selolo

- Phetole

- Vlakfontein

- Maupye/Selepe

- Rosenkrantz

- Fairlie

- Prospect

- Mpone-Ntlolane

- Moletšana

- Helena

- Setumong

- Mabitsela (Modiana)

- Ngwanallela

- Moletšana

12.2.13. Ward Offices

- Ward 15

- Ward 2

- Ward 7

- Ward 1

- Ward 11

- Ward 6

- Ward 10

- Ward 16(to be housed in One stop centre)

- Ward 5

- Ward 13

- Ward 4

- Ward 14

- Ward 17

- Ward 3

- Ward 18

- Ward 8

- Ward 12

- Ward 9

13. Strategies Phase

13.1. Vision

A unified and effective Municipality with sustainable quality of life for all.

13.2. Mission

To provide integrated quality services to all Communities through Community participation, good   governance, efficient administration and Local Economic Development

13.3. Municipal Motto

“Mmogo re tla kgona” the motto calls for partnership and involvement of all role players in various spheres of government, private sector and communities in pursuit of a better life for all our communities.

13.4. Municipal Core Values

The municipality has adopted the following as pillars of strength for the fight for a better life for all communities of Aganang Municipality

13.4.1. Transparency

13.4.2. Accountability

13.4.3. Loyalty

13.4.4. Honesty

13.4.5. Sense of urgency

13.5. Strategic Objectives and Strategies

| Infrastructure & Basic Services |  |
| --- | --- |
| Objective/s | Strategy/ies |
| Provide electricity to all Communities by 2014 | - Provision of electricity as per approved priority list - Involvement of other role players in the electrification of villages - Electrification of village extensions - Conducting electricity saving campaigns |
| Provision of clean water to all Communities of the Municipality. | - Provision of water as per approved water clusters and priorities - Involvement of other role players in the provision of water. - Provision of water to villages at RDP standard - Water harvesting - Water tinkering - Water saving campaigns - Water purification programmes and campaigns - Rehabilitation and equipping of water boreholes - Partnerships for bulk water supply |
| Provision of quality houses to all Communities by 2014 | - Provide RDP houses to indigent households - Identification and development of sites for subsidized and rental houses - Eradication of blocked housing projects |
| Provision of Sanitation to all households by 2014 | - Construction of ventilated pit latrines - Conducting of health and hygiene campaigns |
| Provision of better road infrastructure and transport to all communities. | - Allocation of funds towards tarring of connecting roads - Development of priority list roads for housing - Usage of alternative means of tarring of roads |
|  | - Purchasing of graders for road maintenance - Development of grading programme - Development of road maintenance plan - Construction of bridges - Storm water management |
| Promotion of Municipal road safety and transport | - Establishment of traffic station - Licensing of motor vehicles - Introduction traffic law enforcement |
| Provision of Child care facilities to Communities | - Construction of pre-schools to all villages |
| Provision of free basic services to needy households | - Development and maintenance of indigent register |
| Financial Management & Viability |  |
| Objective/s | Strategy/ies |
| Enhance of Municipal Revenue | - Implementation of property rates - Road shows on payment of Municipal services - Provision of ratable services |
| Ensure Sound Financial Management & Systems by 2014 | - Development and review of financial policies and by laws |
| Institutional Development & Transformation |  |
| Objective/s | Strategy/ies |
| Establish and maintain institutional capacity | - Development of organizational structure and filling of positions |
| Ensure sound and effective human resource systems | - Development and review of human resource policies - EAP Programmes - Staff retreats |
| Promote the interest of the designated groups | - Development and implementation of employment equity plan |
| Promote safe and security of all Communities | - Establishment and support of Community police Forums - Establishment of partnerships against crime - Capacity building for CPF’s |
| Promote skills development amongst Aganang Communities | - Development and implementation of workplace Skills Plan |
| Attract and retain employees within Aganang Municipality | - Development and implementation Retention Strategy |
| Develop and maintain sound labour relations | - Establishment and coordination of LLF - Capacitation of LLF |
| Good Governance & Public Participation |  |
| Objective/s | Strategy/ies |
| Promote Good Governance and Public participation | - Development and gazetting of by-laws - Development and review Public participation by-law - Establishment and support of Ward Communities - Development and review of Communication Strategy - Traditional leaders engagement for a |
| Promote Intergovernmental Relations | - Establishment and participation in Local IGR Structures within the Municipality - Development of Public participation policy reviewed from time to time |
| Encourage participation of Traditional Leaders in the Programmes of the Municipality | - Establishment of Traditional Leaders Mayor’ Forum - Regular schedule of consultative meetings with Traditional Leaders |
| Local Economic Development |  |
| Objective/s | Strategy/ies |
| Enhance Economic Development by 2014 | - Establishment of LED Grant - Establishment and support to Aganang Business chamber - Establishment of Municipal LED entities - Fundraising for LED initiatives - Market & promote LED initiatives - Establishment and coordination of Municipal show |
| Half poverty by 2014 | - Support to LED Projects - Establishment and support poverty relief programmes - Utilization of EPWP model for projects implementation |
| Promote Tourism within the Municipality by 2014 | - Promotion and marketing of tourist attraction sites - Revival and revitalization of tourist potential areas within the municipality. - Establishment of tourism centre and botanical garden |
| Promote Secondary Economic activities within the Municipality | - Establishment and support of manufacturing initiatives. |
| Spatial Development |  |
| Objective/s | Strategy/ies |
| Develop Aganang Development Nodes | - Review of SDF - Prioritization of development nodes for development |
| Promote Sound Environmental practices | - Development of Environmental Management plan - Environmental Management campaigns - Development and implementation of waste management plan - Waste management awareness campaigns |
| Create Safe and Healthy Environment |  |
| Promote Sound Land Use practices | - Development and implementation of LUMS |
| Cross cutting issues |  |
| Objectives | Strategy/ies |
| Fight against HIV/Aids | - Development and Review of HIV/Aids strategy and plan - HIV/Aids campaign - Establishment of Partnerships against HIV/Aids |
| Disaster management | - Development and Review of Disaster management plan - Establishment of disaster management advisory forum - Disaster management awareness campaigns |
| Development and support to focus groups | - Establishment of focus group for a - Financial support to focus groups - Awareness campaigns - Youth development programmes - Women development programmes |

13.6. Spatial Development Framework perspective

13.6.1. Background

The municipality has developed and adopted the spatial development framework (SDF) which is reviewed from time to time. The Spatial Development Framework provides direction to development and is further aligned to the District SDF, growth and development Strategy and national spatial perspective. The SDF identifies varying developmental potentials within the Municipality as alluded to below:

13.6.2. Development nodes

It terms of the SDF the development nodes of the municipality comprise of both the Municipal growth point and Population concentration

13.6.2.1. Municipal Growth point

Rampuru-Ceres has been identified as Municipal growth point. This area houses the seat of the Municipality. This is where growth of the Municipality can radiate.

13.6.2.2. Population concentration points

Rampuru-Ceres, Mashashane and Madietane have been identified as Municipal population concentration points. These are areas with a large number of populations.

13.6.3. Local service points

Aganang Local Municipality SDF further identifies Kalkspruit and Tibane. These are areas where services activities can radiate.

13.6.4. Transport corridors

The SDF further identifies the following as transport corridors that can serves as catalyst towards development of the Municipality. These corridors serve as links within the Municipality and further link the Municipality to surrounding Municipality

13.6.4.1. Corridors

- East-West Corridor(Polokwane Gilead road

- Kalkspruit/Tibane Corridor

13.6.4.2. Minor Corridors

- Ga-Rampuru-Ceres corridor

- Mashashane/Polokwane corridor

- Bakone/N11 Corridor

14. Projects

14.1. Aganang Municipal Projects

14.1.1. Infrastructure and Basic Services

| Project name | Major activities | Key performance Indicators | Location | Time frame for completion | Budget | Resp. agency | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Electrification of extensions | - Appointment of consultant and contractors - Development and approval of designs - Household connections - Energizing | 287 households connected and energized | Ward 13 | June 2011 | R2 627 836 | ALM | ALM |
| Apollo lights | - Feasibility study - Appointment of consultant and contractor - Development of designs - Installation of street /Apollo lights | Functional Apollo lights | As per priority | June 2011 | R530 000 | ALM | ALM |
| Roads Maintenance | - Grading of Municipal and access roads - Construction of Low level bridges on areas of emergency | Better quality roads | As per priority | June 2011 | R1M | ALM | ALM |
| Free basic electricity | - Registration of beneficiaries - Indigent register compilation - Collection of tokens | # households having access to free basic electricity | As per indigent roll | June 2011 | R1,170 000 | ALM | ALM |
| Free basic water | - Appointment of service providers(Diesel & oil) - Payment of suppliers - Monitoring of pumps and pump operators | All households with access to free basic water | All wards | June 2011 | R2,7M | ALM | ALM |
| Free basic Alternative Energy | - Procurement of energy saving devices - Distribution. - 1 Campaign on energy saving | # devices procured # campaigns held Amount energy saved | As per priority | June 2011 | R330 000 | ALM | ALM |
| Construction of Pre-school | - Appointment, contractors - Construction of 3 pre-schools. - Projects handover | 3 pre-schools completed and handed over | Manamela and Lepotlako | June 2011 | R1 340 000 | ALM | ALM |
| Construction of Ward offices | - Appointment, contractors - Construction of 2 Ward Offices. - Official opening | 2 Ward offices completed at Ward 02 and 07 | As per priority | June 2012 | 0 | ALM | ALM |
| Construction of Rakhudu Cemetery (Mashashane Regional cemetery) | - Appointment of contractor - Construction of cemetery. - Project handover | Completed Regional cemetery at Mashashane | Mashashane Regional Cemetery | June 2011 | R500 00 | ALM | ALM |
| Upgrading of Seema Community hall | - Appointment of contractors. - Development and approval of designs - Construction of hall. - Project handover | Upgraded Seema Community hall | Seema Community hall | June 2011 | R800 000 | ALM | ALM |
| Tarring of Knobel to Lonsdale Clinic | - Conduct feasibility and environmental studies. - Appointment of consultant and contractors - Development and approval of designs - Construction of the road. - Projects handover | 1st phase of the road completed. | Ward 6 & 8 | June 2011 | R19M | ALM | ALM(Mig) |
| Construction of low level bridge Mashamaite 1 to Mashamaite 2 | - Appointment of consultant and contractor. - Conducting of EIA. - Development and approval of designs - Projects handover | Completed low level bridge | Ga-Mashamaite | June 2011 | R2M | ALM | ALM |
| Upgrade access to Municipal buildings | - Appointment of contractor. - Construction | Improved access to Municipal buildings by all | Aganang Local Municipality Offices | June 2011 | 0 | ALM | ALM |
| Flora Storm water | - Appointment of contractor. - Construction |  | Flora | June 2011 | R3,5M | ALM | CDM |
| Municipal Gate Roofing | - Appointment of contractor - Construction | Completed Municipal Gate | ALM | June 2011 | R150 000 |  |  |
| Purchase of the TLB | - Compile Specifications - Appointment of Service Provider - Delivery of the TLB | 1 TLB | ALM | June 2011 | R700 000 |  |  |

14.1.2. Local Economic Development

| Project name | Major activities | Key performance Indicators | Location | Time frame for completion | Budget | Responsible agency |  | Source of Funding |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Construction of wholesale warehouse | - Construction - Project handover - Development of lease agreements - Identification of anchor tenants and allocation of space | - Completed wholesale warehouse - # lease agreements signed with anchor tenants | Aganang Municipality | June 2011 | R1 686 650 | ALM |  | ALM |  |
| Construction of Market stalls | - Appointment of contractor - Construction - Project handover | - Completed Market stalls - # anchor tenants occupying the stalls | Mashashane Market stalls | June 2011 | 0 | ALM |  | ALM |  |
| LED Grant | - Assessment of projects - Allocation of funds |  | Aganang Municipality | June 2011 | R1M | ALM |  |  |  |
| Support to Poultry cluster |  | - 100% spending on support to poultry cluster |  |  |  |  |  | ALM |  |
| Support to Red Meat Cluster |  | - 100% spending on support to meat cluster |  |  |  |  |  | ALM |  |
| Support to crop production cluster |  | 100% spending on support to crop production cluster |  |  |  |  |  | ALM |  |
| Botanical & tourism centre | - Land proclamation - Registration of the company - Establishment of PSC | Proclaimed land with Traditional Resolution Company registered Completed center | Aganang Municipality | June 2011 | 0 | ALM |  | ALM |  |
| SMME, Investment promotion | - Development and publication of investor guide. - Invest promotions | # investors attracted into the municipality % investment realized | Aganang Municipality | June 2011 | 0 | ALM |  | ALM |  |
| Aganang Municipal show | - Feasibility study - Renovations - Establishment of show committee | Functional Municipal Show Ground One show held in the show ground | Aganang Municipality | June 2011 | 0 | ALM |  | ALM |  |
| LED Disaster relief | - Assessment - Provision of disaster relief | 100% LED budget spend on disasters | Aganang Municipality | June 2011 | R100 000 | ALM |  | ALM |  |
| Support manufacturing | - Assessment - Purchase of equipment | 100% spending in support of manufacturing projects | Paper recycling | June 2011 | 0 | ALM |  | ALM |  |
|  | - Assessment - Purchase of equipment |  | Bakery | June 2011 | 0 | ALM |  | ALM |  |
| Capacity building of Local Businesses | - Identification of training needs - Source training providers | # projects/business beneficiaries trained/ workshopped | Businesses and projects | June 2011 | 0 |  |  |  |  |
| Support to Youth Entrepreneurship | - Identification of youth projects - Prioritization and selection - Funding | Supported youth entrepreneur initiatives | ALM | June 2011 | R70 000 | ALM | ALM |  |  |

14.1.3. Municipal Transformation and Organizational Development

| Project name | Major Activities | Key performance Indicators | Location | Time frame for completion | Budget | Responsible agency | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Rental of office machine | - Rental and payment of rental charges | Managed rental agreement | Aganang Municipality | June 2011 | R650 000 | ALM | ALM |
| Publishing | - Printing of booklets, newsletter etc | Access to municipal information | Aganang Municipality | June 2011 | R665 000 | ALM | ALM |
| Advertising | - Posting of variety of adverts | Access to municipal information | Aganang Municipality | June 2011 | R300 000 | ALM | ALM |
| Branding & Marketing | - Development and design of promotional materials | Municipal Visibility | Aganang Municipality | June 2011 | R136 500 | ALM | ALM |
| Security | - Provision of security services | Secured work environment | Aganang Municipality | June 2011 | R1,5M | ALM | ALM |
| Telephone | - Payment of telephones - Management of telephone bill | Access telephones | Aganang Municipality | June 2011 | R550 000 | ALM | ALM |
| IT Management | - Supply of IT equipment - Repair and maintenance | Access to IT | Aganang Municipality | June 2011 | R420 000 | ALM | ALM |
| Purchase of Office Furniture | - Purchase of furniture | Furnished offices | Aganang Municipality | June 2011 | R300 000 | ALM | ALM |
| Office furniture(Repairs) | - Identification of faults - Repairs | Repaired furniture | Aganang Municipality | June 2011 | R10 000 | ALM | ALM |
| Training and capacity building | - Development of WSP - Source training providers | Capacitated staff | Aganang Municipality | June 2011 | R854 800 | ALM | ALM |
| Municipal events | - Coordination - fundraising | Better management of events | Aganang Municipality | June 2011 | R450 000 | ALM | ALM |
| HIV/Aids | - Campaigns - Support to CBO/NGO’s | Informed society | Aganang Municipality | June 2011 | R50 000 | ALM | ALM |
| Disaster Management | - Assessment - Provision of relief | Disaster preparedness | Aganang Municipality | June 2011 | R300 000 | ALM | ALM |
| Purchase of motor vehicles | - Tenders - Procurement | Access vehicles | Aganang Municipality | June 2011 | R850 000 | ALM | ALM |
| Salaries for staff & Councillors | - Payment of salaries | Retained staff | Aganang Municipality | June 2011 | R35 522 034,17 | ALM | ALM |
| Mayoral Bursary | - Payment tuition fees for students | Access to rare skills | Aganang Municipality | June 2011 | R200 000 | ALM | ALM |
| Employee Assistant programmes | - Provision of counseling & medical services - Support to sports activities | Supported working staff | Aganang Municipality | June 2011 | R280 000 | ALM | ALM |

14.1.4. Good Governance and Public Participation

| Project name | Major Activities | Key performance Indicators | Location | Time frame for completion | Budget | Responsible agency | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Support to Ward activities | - Ward Committees stationery - Coordination of meetings - Generation of reports | 18 functional Ward Committees | Aganang Municipality | June 2011 | R292 400 | ALM | ALM |
|  | - Ward offices stationery - Branding of ward offices - Rental of offices | 18 functional ward offices |  |  |  |  |  |
|  | - Coordination of Ward based general meetings | Effective ward based general meetings |  |  |  |  |  |
|  | - Coordination of Mantona’ forum meetings | Functional Mantona’ Forum |  |  |  |  |  |
|  | - Consultation on Annual Report |  |  |  |  |  |  |
| IDP & Budget Consultations | - Coordination of stakeholder. - Publication of review process | Informed Community | Aganang Municipality | June 2011 | R65 000 | ALM | ALM |
| Public participation | - Donations - Support to disability, women, - children and youth programmes, | Participative Community | Aganang Municipality | June 2011 | R340 000 | ALM | ALM |
| Communication | - public notices and messaging through print and electronic media | Informed Community | Aganang Municipality | June 2011 | R110 000 | ALM | ALM |
| Support to youth Council | - Coordination and support to Youth Council | Participative focal groups in the affairs of the municipality | Aganang Municipality | June 2011 | R50 000 | ALM | ALM |
| Support to women programmes | - Campaigns - Women’ day - Advocacy - Coordination and support of Aganang Gender forum | Participative focal groups in the affairs of the municipality | Aganang Municipality | June 2011 | R50 000 | ALM | ALM |
| Support to Elderly and Disability programmes | - Campaigns - Advocacy - Coordination and support to Aganang Disabled forum | Participative focal groups in the affairs of the municipality | Aganang Municipality | June 2011 | R50 000 | ALM | ALM |
| Support to the Child headed families | - Campaigns - Advocacy | Participative focal groups in the affairs of the municipality | Aganang Municipality | June 2011 | R70 000 | ALM | ALM |

14.1.5. Financial Viability and Management

| Project | Major Activities | Key Performance Indicators | Location | Time frame for completion | Budget | Responsible agency | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Auditing | Conduct of internal and external Audits. Monitor and review compliance issues | Clean audit reports | Aganang Municipality | June 2011 | R910 000 | ALM | ALM |
| Property rates meetings | Campaigns | Increased Payment of property rates | Aganang Municipality | June 2011 | R10 000 | ALM | ALM(MSIG) |
| Risk management and Assessment | Risk assessments Maintain and update risk register | Reduced risks | Aganang Municipality | June 2011 | 0 | ALM | ALM |
| Support and coordination of Audit committee Meetings | Coordination of audit committee meetings. Issuing of audit recommendations | Functional audit committee | Aganang Municipality | June 2011 | R4200 | ALM | ALM |
| Support to Venus financial system |  | Functional financial systems | Aganang Municipality | June 2011 | R100 000 | ALM | ALM |

14.1.6. Spatial & Environment

| Project name | Major Activities | Key Performance Indicators | Location | Time frame for completion | Budget | Responsible agency | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Waste management | Collection of solid waste Identification of pilot areas Establishment of landfill site | Clean environment | ALM | June 2011 | 0 | ALM | ALM |
| Aganang Alien plants | Identification of alien plants Campaigns Eradication of alien plants | Safer environment without alien plants | ALM | June 2011 | 0 | ALM | ALM |
| Environmental awareness | Identification of environmental issues for campaigns. Identification of areas for campaigns Campaigns | Safer environment | ALM | June 2011 | R75 000 | ALM | ALM |
| Land turner upgrading | Site demarcations Processing of title deeds | # stands with title deeds | ALM | June 2011 | 0 | ALM | ALM |
| Land turner upgrading | Site demarcations Processing of title deeds | # stands with title deeds | Kgabopark | June 2011 | 0 | ALM | ALM |
| Layout for Government Precinct | Site demarcations Allocation of sites | Established Govt precinct | Aganang Municipal Offices | June 2011 |  | ALM | ALM |
| Site demarcation | Allocation of sites | # sites demarcated for multi purpose use | As per priority | June 2011 | 0 | ALM | ALM |
| Township establishment | Establishment of steering committee Conclusion of memorandum of understanding Approval of layout plan for the shopping complex | Proclaimed land for township development backed by traditional council resolution. | Municipal growth points | June 2011 | 0 | ALM | ALM |
| Land survey | Identify sites for development Site demarcations | # areas surveyed for multiple land use | Planned settlements | June 2011 | 0 | ALM | ALM |

14.2. Projects by Capricorn District Municipality

| Project | Location | 2010/11 Budget Allocation |  | Time frame for completion | Responsible agency | Source of Funding |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Water |  |  |  |  |  |  |  |  |  |  |  |
| WSP transfer | Aganang Municipality | R9M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Mankgodi WS | Terrebrugge, Uitkyk 1,2 & 3 | R3,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Marowe RWS | Phaudi | R2,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Mashashane WS(6A) | Maune( Masioneng) | R5,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Mashashane WS(6B) | Jupiter | R3M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Mashashane WS(6C) | Monotwane | R2,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Ga-Phago WS | Rankhuwe | R3M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Bakone WS | Ga-Selolo | R3M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Bakone WS(A) | Kgomoschool | R3M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Rampuru WS | Chloe A | R3M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Pinkie-Sebotse WS | Mabitsela | R2,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Tibane WS | Moetagare | R2,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Houtrivier Dam WS | Kalkspruit | R3,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Electrification |  |  |  |  |  |  |  |  |  |  |  |
| Electrification of 518 connections | Ward 14 & 15 | R6 006 000M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Sanitation |  |  |  |  |  |  |  |  |  |  |  |
| Household Sanitation | Aganang villages | R7,5M |  | June 2011 | CDM | CDM |  |  |  |  |  |
| Roads & Transport |  |  |  |  |  |  |  |  |  |  |  |
| Mohlonong to Matlala road | Mohlonong to Matlala | R0 | June 2011 |  | CDM | CDM |  |  |  |  |  |
| Tarring of roads EPWP | Korton to Chloe | R0 | June 2011 |  | CDM | CDM |  |  |  |  |  |

14.3. Project by Sector Departments & Other Institutions

| Project | Location | 20010/11 Budget Allocation | Time frame for completion | Responsible agency | Source of Funding |
| --- | --- | --- | --- | --- | --- |
| Construction of traffic station | Municipal offices | R15M | June 2011 | DRT | Department of Transport |

- Integration

15.1. Introduction

Integration is at the bottom of IDP processes. IDP phases must link to one another on the one hand and programmes of government and other sectors like private sector, parastatals must find expression within the IDP of the Municipality. It is further imperative that the IDP should link to the District IDP, Provincial growth and development strategy and the national spatial development perspective. It is within this context that sector plans find expression within the Municipal IDP.

Hereunder follows a summary some of the sector plans within Aganang Local Municipality that have cross cutting implications

15.2. Spatial Development Framework

Aganang Local Municipality has developed and adopted Spatial Development Framework. This framework informs development and future plans of the Municipality.

The SDF identifies areas of potential within the Municipality that are critical to the development of the Municipality.

15.2.1. Municipal growth point

Rampuru-Ceres is identified as the growth point of the Municipality. The growth of the Municipality can radiate from this point.

15.2.2. Population concentration points

There are three population concentration points identified by the SDF. They are Mashashane, Madietane and Rampuru-Ceres.

15.2.3. Local service points

Both Kalkspruit and Tibane are identified as areas of potential as service points.

15.2.4. Transport corridors

There are critical corridors that are identified by the SDF that connects the Municipality to other Municipality Polokwane-Gilead, Rampuru-Ceres to Senwabarwana, N11 road, Mashashane-Mokopane road

15.3. HIV/Aids Strategy

15.3.1. Background

Aganang Municipality has developed HIV/Aids as response to the pandemic that threatens humanity. This strategy is aimed at intercepting the spread of the disease within the Municipality as well as contributing to efforts to the search for the cure.

The Aganang HIV/Aids strategy addresses for pillars of the national prevention strategy; namely:

- Prevention

- Treatment

- Research

- Human rights

15.3.2. Stakeholder driven HIV/Aids

The HIV/Aids strategy is a stakeholder driven approach in the fight against HIV/Aids. All stakeholders from government, CBO’s, NGO’s and the Community in general are key to successful implementation of the Strategy. It premised on the notion that we have a roe to play.

15.3.3. Key features of the Strategy

- Campaigns

- VCT

- Care and support

15.4. Tourism Strategy

Aganang Tourism Strategy identifies key important areas within the Municipality that have tourist potential. These areas are Utjane dam, Ratang baeng at Mashashane and Bakone game reserve. These areas have varying potential that can be explored for the betterment of Aganang Municipality Local Economy.

Matlala game reserve has major potential of becoming the most critical tourist particularly with Mogoshi Mountains which have significant historical heritage.

Utjane dam has potential of translating into a holiday resort because of its beautiful scenery.

Interestingly Aganang Municipality crossed by both N11 and Polokwane Gilead roads which are critical in linking the Municipality with other Municipalities like Mogalakwena and Polokwane. Gilead road further connects the Municipality to Botswana.

These corridors can strategic linkages to these tourist potential sites.

  - LED Strategy

15.5.1. Background

Aganang Municipality has developed and adopted the LED strategy. This is line with pursuance of LED as one of the critical key local government agenda and also a catalyst for the development of Aganang Municipality.

The strategy focuses on tapping into the potential that exits within the Municipality

Key areas for LED in Aganang

15.5.2. Key LED drivers for Aganang Municipality

Aganang LED strategy identifies key drivers as central to the development of Aganang Local Municipality area. These are identified as follows:

15.5.2.1. Meat Cluster

Most the families within the municipality are involved in subsistence stock farming and further that there Community based projects that deals poultry production, cattle, goat and sheep. These initiatives can be harnest and clustered into various meat cluster that can be able to turn primary economic activity (production) to secondary economic activities (manufacturing).

15.5.2.2. Nodal Point development

The development of nodal pints and service points within the Municipality can help change settlement patterns of the Municipalities. This in turn can help turnaround economic activities of the Municipality.

15.5.2.3. Mining development

Since there are prospects that Mining potential exists along the south western part of the Municipality, this must be taken up since it can turn the economy of the Municipality around

15.5.2.4. Informal economy development

Most of the people Aganang Municipality are engaged in the informal economy activities. These initiatives if given the necessary support can grow to become formal economy activities that can provide jobs and promote sustainable livelihoods.

15.5.2.5. Cultural tourism

The strategy identifies cultural tourism as one aspect that can be explored to lift local economy. This can be done by taking advantage tourist potentials sites as identified by the tourism strategy.

15.5.2.6. Economic Infrastructure development

One of the aspects that are central to economic development is the delivery of infrastructure like water, electricity and roads. The delivery of these infrastructures will go a long way supporting business initiatives within the Municipality.

15.5.2.7. Marula harvest

Most the Aganang Municipality is covered by Marula trees. These fruits can be harvested for exploration for exportation to areas that have established plants that processes these fruits for the production of Marula beer and other related products

15.6. Communication Strategy

15.6.1. Background

Aganang Communication strategy is geared towards there effective Communication amongst stakeholders.

The Strategy identifies both internal stakeholders (Staff, Councillors, Ward Committees etc) and external stakeholders (CBO’s, sector Departments etc) as drivers of the strategy.

15.6.2. Key Communication Drivers

- IDP/Budget Consultations

- Annual reports

- Municipal events

- Projects launch

15.6.3. Key Mediums for Communication

- Newsletters(internal and external)

- Advertisements

- Print and electronic media

- Meetings

- Notices

- Forums etc

15.7. Sector Plans Status

| Policy/Strategy/By law | Developed | Under development | Not available | Comments |
| --- | --- | --- | --- | --- |
| Spatial Development Framework | × |  |  | None |
| Environmental Management Plan |  | × |  | None |
| Integrated Waste Management Plan | × |  |  | None |
| Water Service Development Plan |  |  | × | District function |
| Land Use Management Scheme | × |  |  | None |
| Local Economic Development Plan | × |  |  | None |
| Disaster Management plan | × |  |  | None |
| Work Place Skills Plan | × |  |  | None |
| Employment Equity Plan | × |  |  | None |
| Communication & Public participation Strategy | × |  |  | None |
| Tourism strategy | × |  |  | None |
| HIV/Aids Strategy | × |  |  | None |
| Organizational Performance Management Scheme | × |  |  | None |
| 5yr Financial plan |  |  | × | None |
| 5yr Infrastructure Development plan |  |  | × | None |
| Roads Maintenance plan |  |  | × | None |
| Housing Chapter | × |  |  | None |
| Fraud Prevention plan | × |  |  | None |
| Risk Mgt Strategy | × |  |  | None |
| Air quality Mgt |  |  | × | District function |
| Indigent policy | × |  |  | None |
| Indigent Register | × |  |  | None |
| Credit control policy | × |  |  | None |
| Tariff policy | × |  |  | None |
| Property rates policy & by-law | × |  |  | None |
| S&T Policy | × |  |  | None |
| Animal pound policy | × |  |  | None |
| Irrecoverable Debts policy | × |  |  | None |
| Cash & Investment policy | × |  |  | None |
| Staff provisioning policy | × |  |  | None |
| Bill boards & advertising by-law |  | × |  | None |
| FBS Policy |  |  | × | None |
| PMS Policy | × |  |  | None |
| Training policy | × |  |  | None |
| Institutional plan |  | × |  | None |
| IT policy |  |  | × | None |
| Policy/Strategy/By law | Developed | Under development | Not available | Comment |
| Waste Mgt policy & by-law | × |  |  | None |
| Asset Mgt policy |  |  | × | None |
| Street trading by law | × |  |  | None |
| Transport plan |  |  | × | DRT function |
| Revenue enhancement Strategy | × |  |  | None |
| Education plan |  |  | × | DoE function |